Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 01 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-4971 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 5 Marks |
| Team Leader | Jaisri B S |
| Team Members | Irfana Thasnim M, Janani Sri L, Jeevika C, Jeevika R |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Epic | US No. | User Story / Task | Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Users & Roles | US-1 | As Admin, create test user (EEE User) and custom roles bb1, bb2, bb3, bb4 | 3 | High | Jaisri B S, Irfana Thasnim M |
| Sprint-1 | Users & Roles | US-2 | As Admin, assign roles bb1–bb4 to EEE User | 2 | High | Janani Sri L |
| Sprint-1 | Table Creation | US-3 | As Admin, create table u_institution_details with Branch choice field | 5 | High | Jeevika C, Jeevika R |
| Sprint-1 | Table Creation | US-4 | As Admin, create sample records with different Branch values (ECE, EEE, CSE) | 2 | High | Irfana Thasnim M |
| Sprint-2 | Read ACL | US-5 | As Admin, create Script-Controlled Read ACL (role bb1, Branch=EEE, Advanced Script) | 5 | High | Jaisri B S, Jeevika C |
| Sprint-2 | Create ACL | US-6 | As Admin, create Create ACL requiring role bb2 | 3 | High | Janani Sri L |
| Sprint-2 | Write ACL | US-7 | As Admin, create Write ACL requiring role bb3 | 3 | High | Jeevika R |
| Sprint-2 | Delete ACL | US-8 | As Admin, create Delete ACL requiring role bb4 | 3 | High | Irfana Thasnim M |
| Sprint-3 | Testing | US-9 | As Tester, impersonate EEE User and verify only EEE records are visible | 3 | High | Jaisri B S, Janani Sri L |
| Sprint-3 | Testing | US-10 | As Tester, verify Admin can view all records and CRUD operations work with combined roles | 3 | High | Jeevika C, Jeevika R |
| Sprint-3 | Documentation | US-11 | As Team, prepare final documentation, screenshots and demo for submission | 5 | Medium | All Members |

Project Tracker, Velocity & Burndown

| Sprint | Total Points | Duration | Start Date | End Date (Planned) | Points Completed | Actual Release |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 5 Days | 15 Sep 2026 | 19 Sep 2026 | 12 | 19 Sep 2026 |
| Sprint-2 | 14 | 5 Days | 22 Sep 2026 | 26 Sep 2026 | 14 | 26 Sep 2026 |
| Sprint-3 | 11 | 5 Days | 29 Sep 2026 | 03 Oct 2026 | 11 | 03 Oct 2026 |

Velocity Calculation

Total Story Points completed = 12 + 14 + 11 = 37

Number of Sprints = 3

Velocity = Total Story Points / Number of Sprints = 37 / 3 ≈ 12.3

Team Velocity ≈ 12 Story Points per Sprint

Burndown Summary

Sprint-1: Started with 12 points → Completed 12 points (0 remaining)

Sprint-2: Started with 14 points → Completed 14 points (0 remaining)

Sprint-3: Started with 11 points → Completed 11 points (0 remaining)

All planned work completed on schedule. No carry-over stories.

Story Point Scale Used

1 – Very Easy | 2 – Easy/Normal | 3 – Moderate | 5 – Difficult