Project Planning Phase

Planning Logic – Sprint, Epic, Story & Story Points

| Date | 01 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-4971 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 5 Marks |
| Team Leader | Jaisri B S |
| Team Members | Irfana Thasnim M, Janani Sri L, Jeevika C, Jeevika R |

Key Concepts

A Sprint is a fixed period (we used 5 days) in which the team completes a set of tasks.

An Epic is a big task that is too large for one sprint. It is broken into smaller Stories.

A Story is a small, completable task that belongs to an Epic.

A Story Point represents the effort needed (Fibonacci style: 1, 2, 3, 5).

Story Point Scale

1 – Very Easy task

2 – Normal / Easy task

3 – Moderate task

5 – Difficult task

Sprint-1 Breakdown

Epic 1: Users & Roles Creation

US-1 Create test user + roles bb1–bb4 → 3 points

US-2 Assign roles to EEE User → 2 points

Epic 2: Table Creation

US-3 Create u_institution_details table + fields → 5 points

US-4 Create sample records (ECE/EEE/CSE) → 2 points

Total Story Points in Sprint-1 = 3+2+5+2 = 12

Sprint-2 Breakdown

Epic 3: ACL Configuration

US-5 Script-Controlled Read ACL → 5 points

US-6 Create ACL (bb2) → 3 points

US-7 Write ACL (bb3) → 3 points

US-8 Delete ACL (bb4) → 3 points

Total Story Points in Sprint-2 = 5+3+3+3 = 14

Sprint-3 Breakdown

Epic 4: Testing & Documentation

US-9 Impersonate EEE User & verify restricted view → 3 points

US-10 Verify Admin full access + combined roles → 3 points

US-11 Final documentation & demo preparation → 5 points

Total Story Points in Sprint-3 = 3+3+5 = 11

Velocity Calculation

Total Story Points completed = 12 + 14 + 11 = 37

Number of Sprints = 3

Velocity = 37 / 3 ≈ 12.3

Team Velocity ≈ 12 Story Points per Sprint