Project Planning Phase

Sprint Summary, Velocity & Burndown Chart

| Date | 01 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-4971 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 5 Marks |
| Team Leader | Jaisri B S |
| Team Members | Irfana Thasnim M, Janani Sri L, Jeevika C, Jeevika R |

Sprint Summary Table

| Sprint | Planned Points | Completed | Start Date | End Date | Status |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 12 | 15 Sep 2026 | 19 Sep 2026 | Completed |
| Sprint-2 | 14 | 14 | 22 Sep 2026 | 26 Sep 2026 | Completed |
| Sprint-3 | 11 | 11 | 29 Sep 2026 | 03 Oct 2026 | Completed |

Velocity

Total Story Points = 37

Number of Sprints = 3

Average Velocity = 37 ÷ 3 ≈ 12 Story Points per Sprint

Our team’s velocity is approximately 12 Story Points per Sprint.

Burndown Chart (Text Representation)

Sprint-1 Burndown:

Day 1: 12 points remaining

Day 2: 9 points remaining

Day 3: 6 points remaining

Day 4: 3 points remaining

Day 5: 0 points remaining  → Sprint completed

Sprint-2 Burndown:

Day 1: 14 points remaining

Day 2: 11 points remaining

Day 3: 7 points remaining

Day 4: 3 points remaining

Day 5: 0 points remaining  → Sprint completed

Sprint-3 Burndown:

Day 1: 11 points remaining

Day 2: 8 points remaining

Day 3: 5 points remaining

Day 4: 2 points remaining

Day 5: 0 points remaining  → Sprint completed

Conclusion

All three sprints were completed on time with 100% story point completion. No carry-over work. Team velocity remained consistent at around 12 points per sprint.